Account Manager: Aditya Singhal, Cloud Engagement

Prepared by: Akshay Kumar, Presales Engineer

Reviewed by: Arun Kumar, Head of Solutions & Delivery

Document Version: 1.0

Date: 07th June 2024

Proposal for Azure to GCP Migration and ML Consulting for

Balwaan Krishi (Modish TractorAurKisan Pvt Ltd)
Jatin Basantani, Director of Operations & Strategies

# TABLE OF CONTENTS

ANKERCLOUD SERVICES	3

TECHNOLOGY EXPERTISE	3

TECHNOLOGY PARTNERSHIPS	3

CROSS COLLABORATION WORKS	4

BENEFITS OF MOVING TO THE CLOUD	4

IS CLOUD LESS EXPENSIVE?	4

WHAT ABOUT SPEED?	4

ABOUT THIS DOCUMENT	5

INTRODUCTION	5

ABOUT THE CUSTOMER	6

SCOPE OF WORK	6

TARGET ARCHITECTURAL DIAGRAM	6

GOOGLE SERVICES	Error! Bookmark not defined.

SOLUTION DESCRIPTION	Error! Bookmark not defined.

DEFINITION OF RACI	7

PROJECT GOVERNANCE	8

SCHEDULE	8

PROJECT AND TEAM STRUCTURE	8

TEAM STRUCTURE	8

ESCALATION MATRIX	8

TOTAL COST AND TIMELINE OF PROJECT	9

RESOURCE MATRIX	9

TERMS & CONDITIONS	9

ESTIMATED GCP COSTING (MONTHLY)*	10

PRICING CALCULATOR:	11

DURATION OF THE PROJECT	12

GENERAL TERMS	12

PROJECT VALIDITY & EXTENTION	12

CHANGE MANAGEMENT	12

JURISDICTION	12

INDEMNIFICATION	13

TERMINATION	13

SEVERABILITY	14

ACCEPTANCE AND SIGNATORIES TO STATEMENT OF WORK	14

# ANKERCLOUD SERVICES

- Application Development, E-Commerce, Design and User Experience – Solutions that engage, enjoy and get the job done. We put the user in the centre

- Cloud and Big Data Consulting – We combine expert expertise with wide experience and help our customers with the “Digital Journey”

- We are solid advisors in the “Digital Transformation” cycle and have helped banks, healthcare, and manufacturing companies to unleash the use of Cloud, Machine Learning and Artificial Intelligence services.

- Apps and Mobile – Useful and easy-to-use enterprise app development for Android and iPhone

- AWS, Microsoft Azure, Google Cloud and Alibaba Cloud – maximize the use of these public cloud providers and help customers drive cloud adoption and digital innovation to help them grow and stay competitive.

- We are often called in to help clients straighten out derailed projects. We believe in bringing people together, working cross-disciplinary in short iterations with full transparency.

- To swiftly deliver tangible results and prototypes we work closely with client stakeholders away from ongoing longer projects, annual budgets and product launches. Our approach is based on an intensive process with technology spikes that enable us to swiftly test out both safe and bold opportunities that have a proven and relevant impact on your business.

# TECHNOLOGY EXPERTISE

# TECHNOLOGY PARTNERSHIPS

# CROSS COLLABORATION WORKS

- Our project setup will always be based on what suits your organization. Co-location and close collaboration work when you need to move fast and deliver a high-quality product. We share a focus on the product, gaining trust and objective prioritization.

- We build ambitious digital services, yet feasible with technology. Born in agile we focus on the minimum viable product, test, learn from the users and adapt instantly. Working in the same room we make the decisions swiftly and move on.

- Since we started, we have been committed to relationships. Our business is built on sustainable solutions, loyal co-workers and returning clients. We lead our clients through end-to-end projects and develop high-quality custom-built solutions across all mobile platforms, on the web and in the cloud. At Ankercloud we believe in transparency, sharing the challenges, the tests and the backlog to focus on the product.

# BENEFITS OF MOVING TO THE CLOUD

From an accounting standpoint, you eliminate the capital expense incurred with a new server (or servers) and deployment, along with the required operating system and common applications (O365). Instead, you transition into an operational expense that you can plan and budget for.

From a technology standpoint, you no longer need to worry about power outages, hardware failures, offsite backups, internet outages, and expensive maintenance fees. You get rid of hardware and software obsolescence by maintaining the latest versions of the programs and features you need.

From a business standpoint, you avoid costly downtime and the need to maintain application updates across multiple systems. You gain the ability to work and access from anywhere and save thousands on deployment and maintenance costs.

# IS CLOUD LESS EXPENSIVE?

When you take into consideration the cost of hardware, power, software licensing, setup, support, maintenance, and downtime, and add the benefit of location flexibility and business continuity, most companies realize a MINIMUM savings of 30% while others greatly exceed that! In this economy, that is a HUGE benefit! (Source: Gartner)

# WHAT ABOUT SPEED?

For the most part, services performed in the cloud are faster than on your current network infrastructure. That is because there is no data travelling “across the wire”. All of the computer desktops and applications are stored on the same infrastructure, so access to data is immediate, unlike a local network which often has to send data across the network cables.

# ABOUT THIS DOCUMENT

This document captures the Scope of Work for the migration from Azure to Google Cloud proposal between ‘Ankercloud Technologies Private Limited’ and ‘Balwaan Krishi’ (Modish TractorAurKisan Pvt Ltd).

This Scope of work is written and was negotiated in English, is the complete and exclusive agreement between the Parties regarding the subject matter of this Agreement, and replaces any prior oral or written communications, representations, understandings, warranties, promises, convents, commitments, or agreements between the Parties with respect to the subject matter of this Agreement.

By signing in the Acceptance section (see end of document) the parties agree to be bound by the terms of this Agreement. Once signed, unless prohibited by applicable law, any reproduction of this Agreement made by reliable means (for example, photocopy or facsimile) is considered an original.

# INTRODUCTION

Cloud computing introduces a radical shift in how infrastructure and software technologies are procured, utilized and managed by large organizations. Before the cloud, if a project team needed infrastructure they would raise a request with the procurement team. On budget approval, the infrastructure team will procure the hardware which would take between 3 weeks to 12 weeks and assemble them in the data centre and then share the access to the project team. In the cloud world, the project team will have a user account with access to the cloud subscription. They can log in, create the necessary infrastructure and start using the same in a matter of minutes. Adopting the cloud in an organization involves the acceptability of changes throughout the organization. This document provides guidance that supports different parts of the organization so that all teams understand cloud adoption w.r.to adopting new practices or changing existing practices.

There are seven perspectives one should consider,

- Business

- Platform

- Maturity

- People

- Process

- Operations

- Security

Organizations can use the above perspectives, components, and activities like building blocks to develop a plan and a roadmap to move from their current IT environment to a cloud based environment, or to implement a new cloud-based IT environment.

# About the CUstomer

Balwaan Krishi is one of the fastest-growing smart agricultural machinery companies, headquartered in Jaipur, India. Founded in 2016, Balwaan Krishi aims to provide small and marginal farmers with affordable access to essential farm equipment with a vision to empower the agricultural industry through innovative mechanized solutions that enhance the efficiency, profitability, and sustainability of small-scale farming operations. The company aims to raise awareness and improve accessibility to affordable farm machinery while building a robust omnichannel network to expand market penetration and foster a sustainable business model.

# SCOPE OF WORK

This scope of work document outlines the details and deliverables for the migration of the production application, database, and development application. The objective of this project is to seamlessly transfer the existing workload and associated data to the new infrastructure while minimizing downtime and ensuring data integrity.

The Scope of Work for migrating Balwaan’s infrastructure from Azure to Google Cloud Platform (GCP) involves executing a comprehensive lift-and-shift strategy to ensure a smooth transition. This project will encompass the migration of 15 virtual machines, including associated disk sizes and snapshot storage, as well as 20 IP addresses connected with network security groups.

Each of the four environments—Production, Development, Testing, and Sandbox—will be transitioned, maintaining the current configurations and ensuring minimal disruption. Additionally, the SQL database deployed on one of the VMs will be securely migrated, ensuring data integrity and availability.

The environments, currently running on Ubuntu and Debian servers, will be replicated in GCP's Virtual Private Cloud (VPC), maintaining their connectivity and network security.

The primary objective is to achieve a seamless transition of Balwaan’s existing workload and data to the new GCP infrastructure, utilizing a lift-and-shift approach. This strategy involves replicating the current setup, including all VMs, networks, and security configurations, in the GCP environment.

Comprehensive testing and validation will be conducted post-migration to ensure all systems are fully operational and secure. The project will prioritize minimal downtime and data integrity, leveraging GCP's robust infrastructure and services to support Balwaan’s ongoing operations and future growth.

Additionally, Once Migration is completed Ankercloud will provide Consulting services to the Balwaan Krishi team for their ML Workloads.

Ankercloud will provide machine-learning consulting to Balwaan Krishi to help them explore how machine learning can improve their infrastructure. Ankercloud team will analyse their data, recommend the best machine-learning approach, and guide them through the process. This includes data preparation, model selection, and training. We'll deliver a report on the feasibility of machine learning and recommendations for the best approach. While we won't develop and deploy the model itself, we'll provide a roadmap to get them there.

OUT OF SCOPE

-Ankercloud will not perform any Implementation or deployment efforts related to ML workloads.

# Definition OF RACI

| Responsible | R | Responsible for performing the task |
| --- | --- | --- |
| Accountable | A | Accountable for making the business decision or delegating specific tasks to other teams |
| Consulted | C | Consulted for inputs and feedback; however, agreement or action on input is not required |
| Informed | I | Informed of the result, task completion, and/or deliverable distribution |

| S. No | Tasks | Ankercloud | Balwaan Krishi | Time (Days) |
| --- | --- | --- | --- | --- |
| 1 | Customer requirement gathering | RA | RA | Ankercloud investment |
| 2 | Current Architecture discussion | RA | CI |  |
| 3 | Access to the GCP account and other related service access | RA | RA |  |
|  | Networking |  |  |  |
| 4 | Setup and configure VPN Endpoint | RA | CI | 2 |
| 5 | VPC, Nat Gateway, Subnet, Security Groups | RA | CI |  |
| 6 | Configuring firewall | RA | CI |  |
| 7 | Setup IAM users and policies using Unosecur | RA | CI |  |
|  | Infrastructure & Database |  |  |  |
| 8 | Migrate 14 VMs using the Lift and Shift migration tool | RA | CI | 12 |
| 9 | Migrate 1 SQL Database VM which needs to be deployed on Compute | RA | CI |  |
| 10 | Create and Configure instance groups | RA | CI |  |
| 12 | Attach the external IP to servers | RA | CI |  |
| 14 | Whitelist the client's IP address to the servers/ Bastion Host | RA | CI |  |
| 15 | Create Google managed SSL certificate | RA | CI |  |
| 16 | Configuring domain with Google Cloud DNS service | RA | CI |  |
| 17 | Configure Cloud Storage | RA | CI |  |
|  | Monitoring & Alerting |  |  |  |
| 29 | Configure cloud monitoring and alert | RA | CI | 2 |
| 30 | Configure cloud logging and operations | RA | CI |  |
|  | Security |  |  |  |
| 33 | Configure Google Cloud Armor Security service | RA | CI | 2 |
| 34 | Creating security command center and configure secret manager | RA | CI |  |  |
| 35 | Setup identity platform for security and identity | RA | CI |  |  |
| 36 | Setup key management services for encryption | RA | CI |  |  |
|  | Documentation and KT |  |  |  |  |
| 37 | Knowledge transfer/ final test results documentation and resource & IAM access clean-up | RA | CI | 2 |  |
| 38 | Customer Sign off | RA | CI |  |  |

# PROJECT GOVERNANCE

We will make a documentation of the project and hand it over one week after the project ends.

### SCHEDULE

Schedule Start Date: TBA

Schedule Completion Date: TBA

A lead time of 1 week is required for the commencement of the project from the date of execution of this SOW by both parties hereto and the release of PO for this assignment by Balwaan Krishi.

# PROJECT AND TEAM STRUCTURE

## TEAM STRUCTURE

## ESCALATION MATRIX

- The Project Manager would work in line with the Client team.

- Customer communication will be managed in a client-friendly time zone.

- Issues and Escalations will be handled between the Project Manager and a specified client contact.

## Resource Matrix

| S.No | Name | Total Man Days |
| --- | --- | --- |
| 1 | Sr.Cloud Engineer | 10 |
| 2 | Sr.DevOps Engineer | 10 |
| 3 | Sr Machine Learning Engineer | 10 |
| 4 | Project Manager | 1 |

* 1man day = 8 hours.

# TERMS & CONDITIONS

- Prices mentioned above are exclusive of any applicable taxes like Taxes (etc.).

- The SLAs of Cloud services are governed and owned by Cloud Platform directly.

- Order to be released in favour of “Ankercloud Technologies Private Limited”

- Payment terms for Implementation:

  - 50% Payment as Advance to kick start the Project.

  - 50% Payment on completion of Project

- All relevant payments (except advance) are to be released within 7 days from the receipt of the invoice.

- The effort estimate is to the understood scope of work. Any substantial change in the scope may lead to the enhancement in the commercials and effort.

- Third-party tools, hosting and license charges are not included.

# ESTIMATED GCP COSTING (MONTHLY)*

| S.No | Name | Quantity | Region | Product Description | Total Price |
| --- | --- | --- | --- | --- | --- |
| 1 | IP Addresses - Used on standard VM instances | 10220 | asia-south1 | CP-NETWORK-SERVICES-STANNDARD-VM-IP-ADDRESSES | $51.10 |
| 2 | E2 Instance Core running in Mumbai | 2920 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-CUSTOM-4-8192 | $76.50 |
| 3 | E2 Instance Ram running in Mumbai | 5840 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-CUSTOM-4-8192 | $20.50 |
| 4 | E2 Instance Core running in Mumbai | 1460 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-2 | $38.25 |
| 5 | E2 Instance Ram running in Mumbai | 5840 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-2 | $20.50 |
| 6 | E2 Instance Core running in Mumbai | 2920 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $76.50 |
| 7 | E2 Instance Ram running in Mumbai | 11680 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $41.01 |
| 8 | E2 Instance Core running in Mumbai | 2920 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $76.50 |
| 9 | E2 Instance Ram running in Mumbai | 11680 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $41.01 |
| 10 | windows Server | 730 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $134.32 |
| 11 | E2 Instance Core running in Mumbai | 2920 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $76.50 |
| 12 | E2 Instance Ram running in Mumbai | 11680 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $41.01 |
| 13 | windows Server | 730 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $134.32 |
| 14 | E2 Instance Core running in Mumbai | 2920 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $76.50 |
| 15 | E2 Instance Ram running in Mumbai | 11680 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $41.01 |
| 16 | E2 Instance Core running in Mumbai | 2920 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $76.50 |
| 17 | E2 Instance Ram running in Mumbai | 11680 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $41.01 |
| 18 | E2 Instance Core running in Mumbai | 2920 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $76.50 |
| 19 | E2 Instance Ram running in Mumbai | 11680 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $41.01 |
| 20 | E2 Instance Core running in Mumbai | 2920 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-CUSTOM-4-8192 | $76.50 |
| 21 | E2 Instance Ram running in Mumbai | 5840 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-CUSTOM-4-8192 | $20.50 |
| 22 | e2-medium | 730 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-MEDIUM | $29.38 |
| 23 | E2 Instance Ram running in Mumbai | 0 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-MEDIUM | $0.00 |
| 24 | e2-medium | 730 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-MEDIUM | $29.38 |
| 25 | E2 Instance Ram running in Mumbai | 0 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-MEDIUM | $0.00 |
| 26 | E2 Instance Core running in Mumbai | 2920 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $76.50 |
| 27 | E2 Instance Ram running in Mumbai | 11680 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $41.01 |
| 28 | E2 Instance Core running in Mumbai | 2920 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $76.50 |
| 29 | E2 Instance Ram running in Mumbai | 11680 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $41.01 |
| 30 | E2 Instance Core running in Mumbai | 2920 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $76.50 |
| 31 | E2 Instance Ram running in Mumbai | 11680 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-E2-STANDARD-4 | $41.01 |
| 32 | Networking Cloud VPN Tunnel Asiasouth1 | 3650 | asia-south1 | CP-VPN | $182.50 |
| 33 | Metric Volume | 150 | global | CP-STACKDRIVER-MONITORED-RESOURCES-VOLUME | $0.00 |
| 34 | Metric Volume | 350 | global | CP-STACKDRIVER-MONITORED-RESOURCES-VOLUME | $90.30 |
| 35 | Managed Zone | 5 | global | CP-CLOUD-DNS-ZONES | $1.00 |
| 36 | DNS Query (port 53) | 100000 | global | CP-CLOUD-DNS-QUERIES | $0.04 |
| 37 | Active software asymmetric key versions | 2 | global | CP-KMS-KEY-VERSION | $0.12 |
| 38 | Software asymmetric cryptographic operations | 0.0002 | global | CP-KMS-CRYPTO-OPERATION | $0.00 |
| 39 | Balanced PD Capacity in Mumbai | 4313 | asia-south1 | CP-COMPUTEENGINE-ZONAL-BALANCED-PD | $517.56 |
| 40 | Storage PD Snapshot in Mumbai | 2432 | asia-south1 | CP-COMPUTEENGINE-STORAGE-PD-SNAPSHOT | $126.46 |
| 41 | N2 Instance Core running in Mumbai | 5840 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-N2-STANDARD-8 | $221.74 |
| 42 | N2 Instance Ram running in Mumbai | 23360 | asia-south1 | CP-COMPUTEENGINE-VMIMAGE-N2-STANDARD-8 | $118.86 |
|  |  |  |  | Total Cost | $2,947.41 |

# Pricing Calculator:

https://cloud.google.com/products/calculator/#id=06bcce6d-60b6-4ea1-b6c9-a5d8d41cb56e

# DURATION OF THE PROJECT

This Agreement between Ankercloud Technologies Private Limited and Balwaan Krishi shall remain in effect for as long as any Scope of Work incorporating this Agreement is in effect.

- The term of the Design and Implementation Phase Contract begins on the Service Kick-off Date as indicated in the section titled “Scope of Work” and continues for the duration outlined in the Scope of Work. Ankercloud Technologies Private Limited and Balwaan Krishi may agree to additional terms by issuing a Contract extension. If the Kick-off date is not mentioned in the agreement, the same can be amended as a supporting document with a mail confirmation during the signing of the agreement.

- In the event of additional work extensions, Ankercloud Technologies Private Limited will ask Balwaan Krishi to issue a formal work order with relevant commercial terms.

## General Terms

## Project Validity & Extention

This Agreement between Ankercloud Technologies Private Limited and Balwaan Krishi shall remain in effect for as long as any Scope of Work incorporating this Agreement is in effect.

- The term of this Agreement begins on the Service Kick-off Date as indicated in the section titled “Schedule” and continues for the duration outlined in the Scope of Work. Ankercloud Technologies Private Limited and Balwaan Krishi may agree to additional terms by issuing an agreement extension. If the Kick-off date is not mentioned in the Agreement, the same can be amended in a supporting document with an email confirmation while this Agreement is valid.

- In the event of additional work extensions, Ankercloud Technologies Private Limited will ask Balwaan Krishi to issue a formal work order with relevant commercial terms.

## CHANGE MANAGEMENT

Change management refers to the formally agreed upon approach between Ankercloud Technologies Private Limited and Balwaan Krishi to create or raise additional Scope of Work or Work extensions not captured in the original scope of work. Ankercloud Technologies Private Limited and Balwaan Krishi will mutually agree to a formal Change management request to accommodate any such changes that either add to the scope of existing Design, Implementation or Service Assurance or modify existing scope. Pricing changes that accompany change management will be considered as additional price items over existing commercial terms.

## JURISDICTION

The terms of this Statement of Work and the ensuing project scope will be administered under the jurisdiction of the Bangalore courts.

## INDEMNIFICATION

The indemnification obligations set forth in this Section shall be the parties' exclusive rights and remedies with respect to this Agreement.

Indemnity by Balwaan Krishi – Balwaan Krishi shall indemnify and hold harmless Ankercloud Technologies Private Limited, Ankercloud Technologies Private Limited’s affiliates, and each of their respective officers, directors, members, agents and employees from and against any and all claims, demands, liabilities, obligations, losses, damages, penalties and fines of any kind and nature whatsoever (including reasonable attorneys' fees) brought by a third party under any theory of legal liability arising out of or related to any of the following: (i) the actual or alleged use of the Services in violation this Agreement or (c) applicable law or (ii) any breach by Balwaan Krishi of any of its obligations under this Agreement.

Reciprocal Indemnification - Each party shall indemnify and hold harmless the other party, the other party's affiliates, and each of their respective officers, directors, members, agents and employees from and against any and all claims, demands, liabilities, obligations, losses, damages, penalties and fines of any kind and nature whatsoever (including reasonable attorneys' fees) brought by a third party under any theory of legal liability arising out of or related to the indemnifying party's actual or alleged: (i) gross negligence, (ii) wilful misconduct or (iii) infringement or misappropriation of a third party's copyright, trade secret, patent, trademark or other intellectual property right.

# Termination

By Balwaan Krishi – Balwaan Krishi may terminate this Agreement before the expiration of the Initial Term or any Renewal Term without liability to Ankercloud Technologies Private Limited (except for amounts due for Services through the effective date of such termination) as follows: (i) Ankercloud Technologies Private Limited fails in a material way to provide the Design and in accordance with the terms of this Agreement and does not cure the failure within 15 days following receipt of Balwaan Krishi.’s written notice describing the failure in reasonable detail; (ii) Ankercloud Technologies Private Limited materially violates any other provision of this Agreement and fails to cure the violation within 30 days following receipt of Balwaan Krishi.’s written notice describing the violation in reasonable detail.

By Ankercloud Technologies Private Limited - Ankercloud Technologies Private Limited may terminate this Agreement before the expiration of the Initial Term or any Renewal Term without liability to Balwaan Krishi as follows: (i) upon not fewer than 5 days written notice, if Balwaan Krishi is overdue by more than 30 days on the payment of any amount due under this Agreement; which overdue payment shall continue to be due and payable by Balwaan Krishi following such termination (ii) Balwaan Krishi materially violates any other provision of this Agreement and fails to cure the violation within 10 days after a written notice from Ankercloud Technologies Private Limited describing the violation in reasonable detail or (iii) after notice to Balwaan Krishi of at least 30 days, if Ankercloud Technologies Private Limited is threatened with a claim for intellectual property misappropriation or infringement related to Scope of work.

## SEVERABILITY

In the event that any provision of this Agreement is deemed or becomes invalid, unenforceable, or is found to be incomplete, the validity of the remaining provisions hereof will not be affected thereby. In such a case, the invalid or unenforceable provision or the incompleteness will be replaced or filled by a valid and enforceable provision which, in its economic effect, the Parties would have chosen on entering this Agreement in order to preserve the purpose of this Agreement to the greatest extent possible.